**Daily Scrum Meeting Report**

**Scrum Master: Teh Yi Ting**

**Project Name: EzWayBusTicketingSystem**

**Number of Iteration: 1**

**Iteration Duration: 21 November 2016 to 27 November 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Things that have done | Things to be done today | Developer | Obstacles faced |
| 21-11-2016 | - | Discuss potential user stories | All members involved | - |
| 22-11-2016 | User stories have been identified | Add potential user stories in to icebox and current backlog | All members involved | - |
| 23-11- 2016 | Added user stories in current backlog | Develop create new route, create new trip, process seat selection, show available transport route schedule, process route selection, view route and view trip table | Teh Yi Ting, Yeoh San Jiek, Chan Wan Dao | - |
| 24-11-2016 | Create new trip, create new route and show available transport route schedule have completed | Develop view route, view trip, retrieve trip, update trip, process seat selection and process route selection. | Teh Yi Ting, Phoon Kah Seng, Ng Kok Zhu | -Detect available bus by displaying bus ID in drop down list |
| 25-11-2016 | View route, view trip, retrieve trip, process seat selection and process route selection have completed | Develop process credit card payment, process cash payment, update trip, generate receipt and generate bus ticket | All members involved | -Difficulty in displaying different color of seat that indicate different status |
| 26-11-2016 | Process credit card payment, process cash payment, update trip, generate receipt and generate bus ticket have completed | Complete and deliver all user stories. | All members involved | -Difficulty in format the text in receipt and bus ticket |
| 27-11-2016 | All user stories have been accepted | Discuss user stories in next iteration. | All members involved | - |