**Daily Scrum Meeting Report**

**Scrum Master: Teh Yi Ting**

**Project Name: EzWayBusTicketingSystem**

**Number of Iteration: 2**

**Iteration Duration: 28 November 2016 to 4 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Things that have done | Things to be done today | Developer | Obstacles faced |
| 28-11-2016 | Discussed potential user stories | Add potential user stories into icebox | All members involved | - |
| 29-11- 2016 | Added user stories in icebox | Add potential user stories into current backlog | All members involved | - |
| 30-11-2016 | Added user stories in current backlog | Develop Staff Registration and Staff Information Retrieval | Chan Wan Dao, Phoon Kah Seng | - |
| 1-12-2016 | Staff Registration and Staff Information Retrieval in progress of development | Develop view driver scheduling and add driver scheduling | Ng Kok Zhu, Yeoh San Jiek, Teh Yi Ting | -Difficulty in configure database to store all the staff information |
| 2-12-2016 | Staff Registration, Staff Information Retrieval, view driver scheduling and add driver scheduling in progress of development | Develop Staff Information Retrieval, Staff Registration, Add Driver Scheduling and View Driver Scheduling | Ng Kok Zhu, Chan Wan Dao, Teh Yi Ting, Phoon Kah Seng | - |
| 3-12-2016 | Staff Information Retrieval and add driver scheduling have completed | Develop Staff Information Update, view driver scheduling, staff registration and update driver scheduling | All members involved | -Difficulty in configure database to retrieve all staff information |
| 4-12-2016 | Staff registration and view driver scheduling have completed | Develop update driver scheduling, staff information update, staff information deletion and delete driver schedule | Yeoh San Jiek, Chan Wan Dao, Teh Yi Ting, Phoon Kah Seng | - |