**Daily Scrum Meeting Report**

**Scrum Master: Teh Yi Ting**

**Project Name: Bus Ticketing System**

**Number of Iteration: 3**

**Iteration Duration: 5 December 2016 to 11 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Things that have done | Things to be done today | Developer | Obstacles faced |
| 5-12-2016 | Update driver scheduling, staff information update, staff information deletion and delete driver schedule have completed | Identify potential user stories | All members involved | - |
| 6-12-2016 | Potential user stories have been identified | Add user stories into icebox and current backlog | All members involved | - |
| 7-12-2016 | Added user stories in current backlog | Develop ticket change | Yeoh San Jiek | - |
| 8-12-2016 | Ticket change under development progress | Develop ticket change | Yeoh San Jiek | - |
| 9-12-2016 | Ticket change under development progress | Develop ticket change, process user removal, process user login, process new user registration and delete trip | Yeoh San Jiek, Ng Kok Zhu, Chan Wan Dao, Teh Yi Ting | -Difficulty in printing changed bus ticket |
| 10-12-2016 | Ticket change, process user removal, process user login, process new user registration and delete trip have completed | Develop process password change | Teh Yi Ting, Phoon Kah Seng | -Difficulty in storing security questions and answers into database |
| 11-12-2016 | Process password change has completed | Prepare for next iteration discussion | All members involved | - |