**Daily Scrum Meeting Report**

**Scrum Master: Teh Yi Ting**

**Project Name: Bus Ticketing System**

**Number of Iteration: 4**

**Iteration Duration: 12 December 2016 to 18 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Things that have done | Things to be done today | Developer | Obstacles faced |
| 12-12-2016 | - | Identify potential user stories and add user stories into icebox and current backlog | All members involved | - |
| 13-12-2016 | Added user stories in current backlog | Develop process password recovery and process user authorization | Yeoh San Jiek, Teh Yi Ting | - |
| 14-12-2016 | Process password recovery and process user authorization under development progress | Develop create bus, view bus information, process password recovery and process user authorization | All members involved | -Difficulty in configure database to retrieve security question and answer for matching |
| 15-12-2016 | Create bus, view bus information, process password recovery and process user authorization under development progress | Develop process password recovery and process user authorization, view bus information, create bus and generate daily sales transaction report | Yeoh San Jiek, Ng Kok Zhu, Chan Wan Dao, Teh Yi Ting | -Difficulty in detecting user type in every frame of the system |
| 16-12-2016 | Process password recovery, view bus information and create bus have completed | Develop process user authorization and generate daily sales transaction report | Phoon Kah Seng, Ng Kok Zhu, Chan Wan Dao, Teh Yi Ting | - |
| 17-12-2016 | Process user authorization and generate daily sales transaction report have completed | Finish and deliver all user stories | Involve all members | - |
| 17-12-2016 | Process user authorization has been rejected | Discuss the reason of rejection and solution for restart process user authorization user story | Involve all members | -Difficulty in identify user requirement that did not specify the scope of authorization |
| 18-12-2016 | Identify solution to restart rejected user story | Prepare for next iteration | Involve all members | - |