**Daily Scrum Meeting Report**

**Scrum Master: Teh Yi Ting**

**Project Name: Bus Ticketing System**

**Number of Iteration: 5**

**Iteration Duration: 19 December 2016 to 25 December 2016**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date | Things that have done | Things to be done today | Developer | Obstacles faced |
| 19-12-2016 | - | -Identify potential user stories and add user stories into icebox and current backlog  - Restart process user authorization | All members involved | - |
| 20-12-2016 | Added user stories in current backlog | Develop Top 3 Most Profitable Routes Monthly Exception Report, Gross Profits by Routes Per Month Summary Report and Generate "NO OF TICKETS SOLD BY ROUTES PER MONTH" summary report | Yeoh San Jiek, Teh Yi Ting, Chan Wan Dao, Ng Kok Zhu | -Difficulty in configuring user interface frame and Jasper Report |
| 21-12-2016 | Continue development of user stories which are implemented in progress | Develop Top 3 Most Profitable Routes Monthly Exception Report, Gross Profits by Routes Per Month Summary Report, Generate "NO OF TICKETS SOLD BY ROUTES PER MONTH" summary report and process user authorization | All members involved | -Difficulty in generating sql command in Jasper report |
| 22-12-2016 | Top 3 Most Profitable Routes Monthly Exception Report, Gross Profits by Routes Per Month Summary Report and process user authorization have completed | Develop Generate "NO OF TICKETS SOLD BY ROUTES PER MONTH" summary report | Phoon Kah Seng | -Difficulty in displaying subtotal and total number of tickets |
| 23-12-2016 | Generate "NO OF TICKETS SOLD BY ROUTES PER MONTH" summary report completed | Deliver all user stories | All members involved | - |
| 24-12-2016 | Delivered user stories | Prepare for documentation and review | All members involved | - |
| 25-12-2016 | Continue writing documentation and review | Ensure whole system fully developed and documentation well prepared | All members involved | - |