**Retrospective Report**

**Scrum Master: Teh Yi Ting**

**Project Name: EzWayBusTicketingSystem**

**Number of Iteration: 4**

**Iteration Duration: 12 December 2016 to 18 December 2016**

|  |
| --- |
| Things That Went Well |
| -Effective communication by using Github  -Keep track user stories effectively by using Pivotal Tacker  -High collaboration within team members  -Agile tool assists in developing system and learning  -Teamwork is actively performed  -The construction operation is well understood  - Communication and coordination issues handled well among the team itself |

|  |
| --- |
| Things That Not Went Well |
| -Time consuming on recording activity logging  -Build machine currently being used is slow.  -Customer representative did not give good collaboration causes user story rejected and have to restart.  -Team capacity underestimated  - Too less user story to be developed within the fourth sprint caused by the weak allocation and distribution of user stories in previous sprint. |