**Scrum Master Weekly Task Report**

**Scrum Master: Teh Yi Ting**

**Project Name: Bus Ticketing System**

**Report Generated Date: 12 December 2016**

|  |  |  |
| --- | --- | --- |
| **Iteration Information** | | |
| Number of Iteration | : | 3 |
| Iteration Duration | : | 5 December 2016 to 11 December 2016 |
| Number of User Story Covered | : | 6 |

|  |
| --- |
| **System Module Information** |
| Modules covered in this iteration:   1. Process ticket transaction 2. Security Management 3. Trip Management |

|  |
| --- |
| **Icebox Information** |
| 1. Ticket Change 2. Process New User Registration 3. Process User Removal 4. Process User Login 5. Delete Trip 6. Process Password Change |

|  |  |
| --- | --- |
| **User Story Information** |  |
| User Stories covered in this iteration:   1. Ticket Change 2. Process New User Registration 3. Process User Removal 4. Process User Login 5. Delete Trip 6. Process Password Change | User Story Allocation:   1. Yeoh San Jiek, Ng Kok Zhu, Phoon Kah Seng 2. Chan Wan Dao, Ng Kok Zhu 3. Teh Yi Ting, Yeoh San Jiek 4. Yeoh San Jiek, Teh Yi Ting, Phoon Kah Seng 5. Chan Wan Dao 6. Teh Yi Ting, Phoon Kah Seng |

|  |  |
| --- | --- |
| **User Story Duration** | |
| User Stories covered in this iteration:   1. Ticket Change 2. Process New User Registration 3. Process User Removal 4. Process User Login 5. Delete Trip 6. Process Password Change | Time Duration:   1. 8 hours 2. 4 hours 3. 4 hours 4. 3 hours and 30 minutes 5. 2 hours 6. 3 hours and 30 minutes |

|  |
| --- |
| **Progress Description** |
| All the user stories placed in icebox have been discussed and the user stories description have been modified before adding to current backlog. All the user stories completed and delivered on time. The user stories of third iteration focus on implement supplementary functions of the system. All the members involved in the implementation of the user stories. Next iteration will focus on report generation, bus management and enhancing security management. Noted that delete trip module refers to soft deletion of particular trip, it does not remove the trip information permanently from the system. |