**Scrum Master Weekly Task Report**

**Scrum Master: Teh Yi Ting**

**Project Name: Bus Ticketing System**

**Report Generated Date: 19 December 2016**

|  |  |  |
| --- | --- | --- |
| **Iteration Information** | | |
| Number of Iteration | : | 4 |
| Iteration Duration | : | 12 December 2016 to 18 December 2016 |
| Number of User Story Covered | : | 5 |

|  |
| --- |
| **System Module Information** |
| Modules covered in this iteration:   1. Bus Management 2. Security Management 3. Report Generation |

|  |
| --- |
| **User Story Information** |
| User Stories covered in this iteration:   1. Create Bus 2. View Bus Information 3. Process Password Recovery 4. Generate Daily Sales Transaction Report 5. Process User Authorization |

|  |
| --- |
| **Progress Description** |
| All the user stories completed and delivered on time. The user stories of fourth iteration focus on implement supplementary functions of the system. All the members involved in the implementation of the user stories. The Process User Authorization user story has been rejected due to the authorization should include limitation for viewing summary and exception report for the coming iteration. The next iteration will focus on enhancing report generation and restart the process user authorization user story. |