**Scrum Master Weekly Task Report**

**Scrum Master: Teh Yi Ting**

**Project Name: Bus Ticketing System**

**Report Generated Date: 26 December 2016**

|  |  |  |
| --- | --- | --- |
| **Iteration Information** | | |
| Number of Iteration | : | 5 |
| Iteration Duration | : | 19 December 2016 to 25 December 2016 |
| Number of User Story Covered | : | 4 |

|  |
| --- |
| **System Module Information** |
| Modules covered in this iteration:   1. Security Management 2. Report Generation |

|  |
| --- |
| **Icebox Information** |
| User stories added in icebox:   1. Gross Profits by Routes Per Month Summary Report 2. Top 3 Most Profitable Routes Monthly Exception Report 3. NO OF TICKETS SOLD BY ROUTES PER MONTH summary report |

|  |  |
| --- | --- |
| **User Story Information** | |
| User Stories covered in this iteration:   1. Process User Authorization 2. Gross Profits by Routes Per Month Summary Report 3. Top 3 Most Profitable Routes Monthly Exception Report 4. Generate "NO OF TICKETS SOLD BY ROUTES PER MONTH" summary report | User Story Allocation   1. Ng Kok Zhu, Yeoh San Jiek 2. Yeoh San Jiek, Teh Yi Ting 3. Ng Kok Zhu, Chan Wan Dao 4. Phoon Kah Seng, Chan Wan Dao |

|  |  |
| --- | --- |
| **User Story Duration** | |
| User Stories covered in this iteration:   1. Process User Authorization 2. Gross Profits by Routes Per Month Summary Report 3. Top 3 Most Profitable Routes Monthly Exception Report 4. Generate "NO OF TICKETS SOLD BY ROUTES PER MONTH" summary report | Total Duration:   1. 30 minutes 2. 3 hours and 45 minutes 3. 3 hours and 15 minutes 4. 4 hours and 15 minutes |

|  |
| --- |
| **Progress Description** |
| All the user stories placed in icebox have been discussed and the user stories description have been modified before adding to current backlog. All the user stories completed and delivered on time. The user stories of fifth iteration focus on implement supplementary functions of the system. All the members involved in the implementation of the user stories. The Process User Authorization user story has been restarted due to rejection from previous iteration. The whole system is developed and fully completed. |